## Slide 1
INDIAN AFFAIRS
December 15, 2009
Status of American Recovery and Reinvestment Act (ARRA)
<number>
Notes: <number>

## Slide 2: Overview of ARRA Resources at Indian Affairs
To-date, IA has received $750 million in Recovery Act funds.
$500 million appropriated directly to IA
  $38.6 million in Operation of Indian Programs (61% obligated)
  $427.5 million in Construction (41% obligated)
  $9.5 million in Loan Guaranty Program (0% obligated)
  $24.4 million in ARRA Administration (21% obligated)
$250 million transferred from other Federal agencies
  $150.0 million from Dept. of Transportation - IRR (20% obligated)
  $78.6 million from Dept. of Education (13% obligated)
  $10.0 million from Dept. of Health & Human Svces (79% obligated)
  $5.8 million from Dept. of Labor (93% obligated)
  $5.6 million from Bureau of Land Management (92% obligated)
  (Today on time scale = 51%)
February 17, 2009 December 14, 2009 September 30, 2010
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 3
Total ARRA Funds Received by Indian Affairs To-date
<number>
Notes: <number>

## Slide 4: Overarching ARRA Issues at Indian Affairs
Process-oriented challenges unique to Indian Affairs:
  Initial conflict between Recovery Act’s sense of urgency and accountability and Indian Affairs’ long-standing program policies designed around tribal sovereignty
  Issues to resolve prior to awarding tribal contracts/compacts:
    Completed and approved P.L. 93-638 contract language addendum regarding ARRA reporting requirements
    Completed and approved waiver of HIP regulation regarding prioritization of projects
    Requirement of Tribal resolutions to approve 638 contracts/Self-Governance compacts
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 5: Overarching ARRA Issues at Indian Affairs
Recipient Reporting:
  Significant outreach by IA to prepare tribes for recipient reporting requirements
    Developed and Implemented a comprehensive training “program” for recipient reporting to host at regional offices
    Contacted all tribes to notify of training dates, times and locations
    To-date, over 450 individual Indians and federal employees have received training under this effort
    Aggressive deployment of training teams will continue through December
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 6: Overarching ARRA Issues at Indian Affairs
Recipient Reporting (cont’d):
  Recipient data captured for period ending September 30, 2009 has been published to www.recovery.gov website
  Going forward - reporting windows will open quarterly, with next reporting period in January, 2010
Federalreporting.gov
Recipient Reporting
Database
Supports:
Recipient Registration
Recipient Reporting
Report Review and Validation
Recovery.gov
Reporting Data Portal
Database
Provides:
Public data access
Coverage Maps
Standard Reports
Reported Data
Publish
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 7: Operation of Indian Programs: Housing Improvement Program
Challenges:
  Completed and approved waiver of HIP regulation regarding prioritization of projects
  Obtaining NEPA compliances
  Winter weather in Alaska and Great Plains hampers or completely stops construction activity
Successes:
  15 tribes located in 10 states will receive ARRA HIP funding (12 projects awarded thus far)
  Funds will provide completely new construction of approx. 188 homes for individual Indians and Indian families whose housing needs would otherwise not be served
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 8: Operation of Indian Programs: Formal Construction Workforce Training Programs
Challenges:
  Reporting counts jobs created instead of graduates trained which is the main impact of these funds
Successes:
  10 of 11 projects have been awarded to-date
  Partnership with the Native Construction Careers Institute (NCCI) to provide construction worker training projects to 9 tribes on their reservations which will provide 300 hours of training to 144 - 180 trainees.
  An 18-week Native American Energy Auditor Training with the United Association of Journeymen and Apprentices of the Plumbing and Pipefitting Industry (UA) and the United Tribes Technical College (UTTC) will begin in January 2010 at UTTC in North Dakota
  Partnership with the Rosebud Sioux Tribe, the Rosebud Housing Authority, and Lakota Solar Enterprises (LSE) is training individuals to install solar heating panels on residential housing
<number>
Notes: <number>
Plumbers and Pipefitters (welding)
America will need 450K welders (before ARRA).
16-week accelerated course w/16-18 participants per session;
Graduate as a second-year apprentice; 100% placement @ more than $16/hour.
Courses taught @ Chicago, Phoenix, Albuquerque & mobile units. Cost share with P&P ($11K).
Energy Auditing and Energy Conservation Retrofitting
1st 60 days, class of 30 taught Energy Auditing skills.
2nd 60 days, on-reservation energy audits and construction worker training.
After CW training, provide hands-on experience retrofitting tribal houses and facilities.
Cost share with tribes and potential other federal funds.
On-Reservation Construction Training
Have identified 10 projects on different reservations.
Partnership with Council on Tribal Employment Rights and Laborer’s International Union of North America.
Teaching residential and commercial construction skills.
Hands-on experience completing on-reservation projects.
Cost share with CTER, LIUNA, tribes and other federal funds.
Carpenters, Electricians, and other Trades
Other trades are interested in implementing accelerated training courses for Native Americans and Alaska Natives.
Initial plans have been developed to start courses of varying duration within 90 days of fund availability.
Preliminary screening criteria have been developed to maximize success of participants.

## Slide 9
Operation of Indian Programs: On-the-Job Workforce Training
Challenges:
  Hiring began slower than anticipated due to incomplete applications/unresponsive applicants
Successes:
  Accomplishing job creation and workforce training while completing needed deferred maintenance at IA facilities
    208 Individuals selected for jobs – Currently 137 are working
    Anticipate up to 250 employees will be hired and trained
<number>
Notes: <number>

## Slide 10: Construction: Road Repair & Restoration
Challenges:
  Response from tribes on intent to contract for majority of projects have not been received
  Letter sent to all tribes identifying January 1st deadline.
Successes:
  30 Road and Restoration projects have been awarded totaling $14.7 million
<number>
Notes: <number>

## Slide 11: Construction: School Replacement and School Improvement & Repair
Challenges:
    Preparing and executing acquisition packages with extensive ARRA requirements
Successes:
    Rough Rock Community School replacement project in Chinle, AZ awarded for $52.6 million
    Crow Creek Tribal School replacement project in South Dakota issued to National Park Service for subsequent award
    Pueblo Pintado Dorm replacement project in New Mexico awarded for $3.9 million
<number>
Notes: <number>

## Slide 12: Construction: School Replacement and School Improvement & Repair
Successes:
    Major improvement and repair project at Sherman Indian High School in Riverside, CA awarded for $9.3 million
    Major improvement and repair project at T'Iis Nazbas Community School in T’lis Nazbas, AZ awarded for $6.9 million
    Major improvement and repair project at Yakama Tribal School in Yakama, WA awarded for $2.2 million
    Major improvement and repair project at Kin Dah Lichi'i Olta School in Kinlichee, AZ awarded for $1.3 million
    Minor improvement and repair projects awarded at multi-locations for $15.4 million
<number>
Notes: <number>

## Slide 13
Challenges:
    Preparing and executing acquisition packages with extensive ARRA requirements
Successes:
    Hopi Detention Center project in Arizona awarded for $980,000.
Construction: Detention Center Maintenance & Repair
<number>
Notes: <number>

## Slide 14: Loan Guaranty Program
Challenges:
  Due to the slowed economy, there is less business activity in general and particularly in reservation areas
  Lenders are more hesitant to lend funds which is slowing the loan approval process
Successes:
  Over $160 million in potential ARRA guaranteed loans have been identified for the $123 million loan ceiling in ARRA funds
  A $38 million loan is pending while the marketing of ARRA loans continues
<number>
Notes: <number>

## Slide 15: ARRA Funds Transferred to Indian Affairs
Challenges:
  Collaboration with other Departments to ensure project approval and reporting requirements of both Agencies are met
  Transferred funds are received later than those directly appropriated to IA, thus delaying project approvals and obligations
Successes:
    52 Indian Reservation Roads projects have been awarded for a total of $30 million
    All DOL and HHS ARRA funds transferred to the 477 Program have been incorporated into contracts. Obligation of remaining funds is pending return of signed contracts by tribes.
    Over 160 Bureau-funded schools have begun to received the ARRA funds transferred from Department of Education (distribution of remaining funds is pending approval of school spending plans)
<number>

## Slide 16: ARRA Acceleration
Secretary Salazar has communicated a new sense of urgency to all Assistant Secretaries and Bureau Directors:
  Develop plans to have people working on-the-ground on every project by June 30, 2010
  Which means all projects should be awarded/obligated by March 30, 2010
<number>