## Slide 1
INDIAN AFFAIRS
March 16, 2010
Status of American Recovery and Reinvestment Act (ARRA)
<number>
Notes: <number>

## Slide 2: Overview of ARRA Resources at Indian Affairs
To-date, IA has received $825 million in Recovery Act funds.
$500 million appropriated directly to IA (53% obligated)
$325 million transferred from other Federal agencies (27% obligated)
  (Today on time scale = 65%)
February 17, 2009 March 10, 2010 September 30, 2010
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 3: Overarching ARRA Issues at Indian Affairs
Recipient Reporting:
  Significant outreach by Indian Affairs:
    Developed and Implemented a comprehensive training “program” for recipient reporting to host at regional offices to prepare tribes for recipient reporting requirements
    Providing review and assistance during reporting window to improve accuracy
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 4: Overarching ARRA Issues at Indian Affairs
Recipient Reporting (cont’d):
  Recipient data captured for period ending December 31, 2009 has been published to www.recovery.gov website
  Going forward - reporting windows will open quarterly, with next reporting period in April, 2010
Federalreporting.gov
Recipient Reporting
Database
Supports:
Recipient Registration
Recipient Reporting
Report Review and Validation
Recovery.gov
Reporting Data Portal
Database
Provides:
Public data access
Coverage Maps
Standard Reports
Reported Data
Publish
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 5: Operation of Indian Programs: Housing Improvement Program
  15 tribes located in 10 states have received ARRA HIP funding to address housing need
  Funds will provide completely new construction of approx. 188 homes for individual Indians and Indian families whose housing needs would otherwise not be served
<number>
Notes: <number>
Safety net program
  Targets individual Indians and Indian families most in need of housing assistance
  Serves individual Indians and Indian families previously denied by Federal, State, and Tribal housing authorities due to not meeting income requirements
Eligible applicants – as defined by 25 CFR, Part 256. Priority list to include:
  Income (i.e. earn < 125% of poverty wages, as defined by HHS)
  Age
  Dependent Children
  Disability

## Slide 6: Operation of Indian Programs: Formal Construction Workforce Training Programs
  All 11 projects have been awarded
  Partnership with the Native Construction Careers Institute (NCCI) to provide construction worker training projects to 9 tribes on their reservations which will provide 300 hours of training to 144 - 180 trainees.
  An 18-week Native American Energy Auditor Training with the United Association of Journeymen and Apprentices of the Plumbing and Pipefitting Industry (UA) and the United Tribes Technical College (UTTC) will begin in January 2010 at UTTC in North Dakota
  Partnership with the Rosebud Sioux Tribe, the Rosebud Housing Authority, and Lakota Solar Enterprises (LSE) is training individuals to install solar heating panels on residential housing
<number>
Notes: <number>
Plumbers and Pipefitters (welding)
America will need 450K welders (before ARRA).
16-week accelerated course w/16-18 participants per session;
Graduate as a second-year apprentice; 100% placement @ more than $16/hour.
Courses taught @ Chicago, Phoenix, Albuquerque & mobile units. Cost share with P&P ($11K).
Energy Auditing and Energy Conservation Retrofitting
1st 60 days, class of 30 taught Energy Auditing skills.
2nd 60 days, on-reservation energy audits and construction worker training.
After CW training, provide hands-on experience retrofitting tribal houses and facilities.
Cost share with tribes and potential other federal funds.
On-Reservation Construction Training
Have identified 10 projects on different reservations.
Partnership with Council on Tribal Employment Rights and Laborer’s International Union of North America.
Teaching residential and commercial construction skills.
Hands-on experience completing on-reservation projects.
Cost share with CTER, LIUNA, tribes and other federal funds.
Carpenters, Electricians, and other Trades
Other trades are interested in implementing accelerated training courses for Native Americans and Alaska Natives.
Initial plans have been developed to start courses of varying duration within 90 days of fund availability.
Preliminary screening criteria have been developed to maximize success of participants.

## Slide 7
Operation of Indian Programs: On-the-Job Workforce Training
  Accomplishing job creation and workforce training while completing needed deferred maintenance at IA facilities
    216 Individuals selected for jobs – Currently 200 are working
    Anticipate up to 250 employees will be hired and trained
<number>
Notes: <number>

## Slide 8: Construction: Road Repair & Restoration
Challenges:
  Competition for local program staff between ARRA IRR projects and ARRA R&R projects
Successes:
  121 Road and Restoration projects have been awarded totaling $65.1 million
<number>
Notes: <number>

## Slide 9: Construction: School Replacement and School Improvement & Repair
Successes:
    Rough Rock Community School replacement project in Chinle, AZ awarded for $52.6 million
    Crow Creek Tribal School replacement project in South Dakota issued to National Park Service for subsequent award
    Pueblo Pintado Dorm replacement project in New Mexico awarded for $3.9 million
<number>
Notes: <number>

## Slide 10: Construction: School Replacement and School Improvement & Repair
Successes:
    Major improvement and repair project at Sherman Indian High School in Riverside, CA awarded for $9.3 million
    Major improvement and repair project at T'Iis Nazbas Community School in T’lis Nazbas, AZ awarded for $6.9 million
    Major improvement and repair project at Yakama Tribal School in Yakama, WA awarded for $2.2 million
    Major improvement and repair project at Kin Dah Lichi'i Olta School in Kinlichee, AZ awarded for $1.3 million
    Minor improvement and repair projects awarded at multi-locations for $15.4 million
<number>
Notes: <number>

## Slide 11
    Hopi Detention Center project in Arizona awarded for $980,000.
    Fort Belknap Detention Center project in Montana awarded for $1.0 million.
Construction: Detention Center Maintenance & Repair
<number>
Notes: <number>

## Slide 12: Loan Guaranty Program
Challenges:
  Slowed economy continues to be a factor, less business activity in general and particularly in reservation areas
  Lenders are more hesitant to lend funds which is slowing the loan approval process
Successes:
  $2.9 million obligation recorded for a $38 million loan that will support 200 jobs
  Over $160 million in potential ARRA guaranteed loans have been identified and program staff are working with those lenders and borrowers closely
<number>
Notes: <number>

## Slide 13: ARRA Funds Transferred to Indian Affairs
<number>